# BEIR Benchmark Progress Report

Deployable Knowledge — Public-Comparable SciFact Evaluation

| Report field | Value |
| --- | --- |
| Reporting period | September 14–15, 2026 |
| Prepared on | September 15, 2026 |
| Repository branch | feature/beir-harness |
| Benchmark protocol | scifact-full-test-v1 with document-depth-amendment-v2 |
| Final run | scifact-full-test-v3 |
| Overall status | PASSED |

# Purpose

This report documents the work completed since September 14, 2026 to harden the BEIR harness, prepare an isolated SciFact runtime, run the full retrieval evaluation, validate the results independently, and package them for public comparison.

The final result covers the complete official BEIR SciFact test collection and is not derived from the earlier 10-query or 20-query exploratory samples.

# Executive Summary

The project now has a completed full-corpus SciFact benchmark for its BM25, semantic, and hybrid retrieval modes. After two isolated-runtime failures and one exact-document-depth failure were caught safely, a fresh runtime and adaptive chunk over-fetch policy produced a valid 300-query run. Independent BEIR recomputation matched every saved metric.

| Measure | Final status |
| --- | --- |
| SciFact corpus | 5,183 documents |
| Test queries | 300 qrels-backed queries; no sampling |
| Qrels | 339 original SciFact test judgments |
| Retrieval systems | BM25, semantic, hybrid |
| Ranking depth | 10 unique BEIR documents per query and system |
| Application failures/timeouts | 0 / 0 |
| Independent metric agreement | Exact after five-decimal rounding |
| TREC outputs | 3 files; 3,000 lines each |
| Final audit | Passed |

## Key finding

Semantic retrieval was strongest on all five headline metrics. Hybrid retrieval improved consistently over BM25 but did not outperform semantic retrieval on SciFact. This makes hybrid tuning—candidate generation, fusion, or reranking—the clearest next optimization target.

# Work Completed: September 14, 2026

## 1. Public-comparison protocol frozen

• Official BEIR SciFact test split selected.

• All 5,183 documents and all 300 qrels-backed test queries included.

• Original qrels retained without relevance modification.

• Evaluation defined at BEIR document level rather than application chunk level.

• nDCG@10 selected as the primary metric; Recall, MRR, MAP, and Precision retained as secondary metrics.

• Semantic, BM25, and hybrid application systems included under one shared evaluator.

Protocol SHA-256: 395f321e17a2ef6a5c3638478a1979d560a4dbd028e5b6e619f9707f7ccd9e15

## 2. Benchmark runner hardened

• Separated search and ingestion timeouts.

• Rejected malformed Markdown-style base URLs.

• Added deterministic all-query selection and public-protocol guards.

• Added atomic JSON/JSONL writes, per-query checkpoints, interrupted-run resume, and retry handling.

• Added existing-run protection and safe available-port selection.

• Validated exact method coverage, document mappings, and result depth.

• Added reuse of a validated document mapping so later runs can skip ingestion.

• Added adaptive chunk retrieval to obtain ten unique BEIR documents when duplicate chunks occur.

## 3. Accidental overlapping execution stopped and reverted

A task intended for Luna was accidentally pasted into the primary agent while Luna was also operating. The primary-agent execution was stopped on request, its attributable changes and partial artifacts were reverted, and unrelated pre-existing work was preserved. Luna subsequently completed the intended harness changes.

## 4. Initial isolated-runtime failures handled safely

• The first runtime encountered a migration collision involving an existing api_keys table.

• A later attempt encountered a zero-byte app.db without migration tables.

• Safety gates stopped both attempts before they could produce misleading benchmark results.

• The invalid runtime-scifact-public-v1 artifacts were excluded from the final result.

## 5. Fresh v2 runtime prepared successfully

| Preparation measure | Result |
| --- | --- |
| Runtime | .cache/beir/runtime-scifact-public-v2 |
| Documents ingested | 5,183 |
| BEIR → application mappings | 5,183 |
| Application → BEIR mappings | 5,183 |
| Aliases / skipped / missing judged docs | 0 / 0 / 0 |
| Searches during preparation | 0 |
| Run state | prepared |

Mapping SHA-256: 2f151186adc7433b2ce415c01d45965f59a5e6bbfe55f9478bf701b284d41905

## 6. First full retrieval attempt exposed an exact-depth issue

All 300 queries completed without HTTP failures or timeouts. However, hybrid results for queries 598 and 971 contained 20 chunks representing only nine unique documents. BM25 and semantic results had ten unique documents for every query. The public guard correctly blocked metrics generation.

## 7. Adaptive document-depth amendment and v3 run

The harness was amended to begin at 20 chunks and increase depth only when chunk-to-document collapse produced fewer than ten unique documents. The final v3 run reused the validated mapping and performed no reingestion.

| Method / final HTTP depth | Query count |
| --- | --- |
| BM25 at 20 | 300 |
| Semantic at 20 | 300 |
| Hybrid at 20 | 298 |
| Hybrid at 40 | 2 — queries 598 and 971 |

The valid run completed all 300 searches with zero failures and zero timeouts. Total recorded query time was 831.37 seconds (13 minutes 51 seconds), averaging 2.77 seconds per query with a median of 2.71 seconds. Query 971 was slowest at 7.21 seconds.

# Work Completed: September 15, 2026

## 8. Independent Step 5 evaluation

• All ranking, checkpoint, timing, configuration, and metric artifacts parsed successfully.

• All three methods contained 300 rankings with exactly ten unique corpus document IDs each.

• Saved rankings were independently evaluated against the original SciFact test qrels.

• All recomputed metrics matched the saved values after five-decimal rounding.

• The mapping, protocol, and result artifacts were sealed in an external hash manifest.

## 9. Public-comparison package produced

• Generated BM25, semantic, and hybrid TREC-format run files.

• Each TREC file contains exactly 3,000 lines: 300 queries × 10 documents.

• Generated machine-readable and Markdown public-result artifacts.

• Kept public comparability claims limited to shared corpus, split, qrels, document unit, and metric definition.

• Made no unsupported hybrid leaderboard or architectural-equivalence claim.

## 10. Final audit completed

The final audit records Steps 3–7 as passed, confirms metric and artifact consistency, validates all TREC files, and confirms that no ingestion or retrieval occurred during Steps 5–7.

# Final SciFact Retrieval Results

| System | nDCG@10 | Recall@10 | MRR@10 | MAP@10 | Precision@10 |
| --- | --- | --- | --- | --- | --- |
| Semantic | 0.71110 | 0.83689 | 0.67965 | 0.66511 | 0.09467 |
| Hybrid | 0.70022 | 0.82789 | 0.66553 | 0.65290 | 0.09300 |
| BM25 | 0.67764 | 0.80717 | 0.64190 | 0.63086 | 0.08867 |

## Pairwise differences

| Comparison | nDCG@10 | Recall@10 | MRR@10 | MAP@10 | Precision@10 |
| --- | --- | --- | --- | --- | --- |
| Semantic − BM25 | +0.03346 | +0.02972 | +0.03775 | +0.03425 | +0.00600 |
| Hybrid − BM25 | +0.02258 | +0.02072 | +0.02363 | +0.02204 | +0.00433 |
| Hybrid − semantic | −0.01088 | −0.00900 | −0.01412 | −0.01221 | −0.00167 |

## Interpretation

• Semantic retrieval ranked first on all reported headline metrics.

• Hybrid retrieval improved over BM25 across every headline metric.

• Hybrid remained below semantic retrieval, including a 0.01088 nDCG@10 deficit.

• The result suggests that lexical evidence is useful, but the current hybrid candidate fusion and cross-encoder reranking do not add value over semantic retrieval on SciFact.

• This conclusion applies to SciFact only and does not establish performance across the full BEIR suite.

# Test and Validation Results

The following checks were rerun on September 15, 2026 immediately before this report was generated.

| Check | Result | Details |
| --- | --- | --- |
| BEIR harness unit tests | PASS | 31/31 tests passed in 0.082 seconds |
| Svelte/TypeScript check | PASS | 0 errors and 0 warnings |
| Lint and formatting | PASS | Prettier and ESLint completed successfully |
| Production build | PASS | Vite client and server build completed |
| Python compilation | PASS | compileall completed without errors |
| Git whitespace validation | PASS | git diff --check returned no errors |
| Independent BEIR evaluation | PASS | All saved and recomputed metrics agreed |
| TREC file validation | PASS | BM25, semantic, and hybrid: 3,000 lines each |
| Application failures/timeouts | PASS | 0 failures; 0 timeouts |
| Benchmark process cleanup | PASS | No benchmark-owned process remains |

## Non-blocking warnings

• The installed BEIR data loader emitted ResourceWarning messages for unclosed source files while its real SciFact loader test ran. The test still passed; the warning originates inside the installed BEIR package.

• The production build warned that one generated JavaScript chunk exceeds 500 kB after minification.

• Adapter-auto reported that it could not detect a production deployment environment; the build still completed successfully.

# Implementation and Artifact Inventory

## Current benchmark source changes

| File | Purpose / current status |
| --- | --- |
| benchmarks/beir/app_client.py | Timeout separation and base-URL validation |
| benchmarks/beir/run.py | Checkpointing, resume, public guards, mapping reuse, adaptive depth |
| benchmarks/beir/run_suite.py | Safer server-port selection and suite handling |
| benchmarks/beir/test_harness.py | Expanded harness validation tests |
| benchmarks/beir/run_saved_runtime.py | Untracked saved-runtime helper |

## Primary final artifacts

• benchmarks/beir/runs/scifact-scifact-full-test-v3/metrics.json

• benchmarks/beir/runs/scifact-scifact-full-test-v3/document-rankings.json

• benchmarks/beir/runs/public-comparable/scifact-full-test-v1/step5-validation-v3.json

• benchmarks/beir/runs/public-comparable/scifact-full-test-v1/public-result-v3.json

• benchmarks/beir/runs/public-comparable/scifact-full-test-v1/final-audit-v3.json

• benchmarks/beir/runs/public-comparable/scifact-full-test-v1/final-report-v3.md

• benchmarks/beir/runs/public-comparable/scifact-full-test-v1/bm25-v3.trec

• benchmarks/beir/runs/public-comparable/scifact-full-test-v1/semantic-v3.trec

• benchmarks/beir/runs/public-comparable/scifact-full-test-v1/hybrid-v3.trec

# Current Repository State

| Item | State |
| --- | --- |
| Branch | feature/beir-harness |
| Latest commit | 7be074c49208947b1c3f45ce42abf9706f69e5e2 |
| Latest commit date | September 11, 2026 |
| Working tree | Four modified benchmark files and one untracked helper |
| Staged changes | None reported |
| Current diff validation | Passed |
| Benchmark process | None running |

# Remaining Caveats and Recommended Follow-up

• The benchmark changes remain uncommitted. Review and commit them deliberately once the implementation is accepted.

• The final test suite passes, but test_harness.py contains no explicit reference to adaptive_document_depth_search or the mapping-reuse option. Dedicated regression tests for those paths should be added before treating the harness as production-stable.

• The document-depth amendment contains a stale embedded self-hash. The externally calculated hash, 5727fe7aa603d00841fa6f0853874cc06c626e07514d9036cc60729da3f4cca0, is authoritative.

• Adaptive behavior is documented in the amendment and query checkpoints rather than completely represented by the original frozen run configuration. Reproduction must retain both the protocol and amendment.

• The old failed v1 runtime and failed v2 Step 4 artifacts remain preserved for diagnosis and must not be mixed into the final v3 result.

• No external leaderboard position was established. The result is comparable where dataset, split, qrels, document-level unit, and metric definitions match, but retrieval architectures may differ.

# Conclusion

The project now has a complete and internally validated SciFact retrieval benchmark package. The strongest current configuration is semantic retrieval. Hybrid retrieval provides a meaningful gain over BM25 but requires further tuning to surpass the semantic baseline. The generated rankings, metrics, TREC files, hashes, and validation records provide a sound basis for future public comparisons and regression testing.